## Slide 1: Prepare, Investigate, Plan
Sudin Gautam

## Slide 2: Scrum Planning
1st Step
  Collect user stories and make a backlog (to-do list) of features that need to be implemented
2nd Step
  Select a feature and divide it up into tasks
3rd Step
  Develop each task (no need for deciding who does what since I alone am doing everything)
4th Step
  Collect user feedback on the development of each task and improve accordingly
5th Step
  Repeat Steps 3-4 till all tasks within a feature are satisfactory
6th Step
  Move on to another Feature at repeat steps 1-5 till product is fully completed

## Slide 3: Define Roles
Scrum Master – Sudin Gautam
Product Owner – Sudin Gautam
Entire development team – Sudin Gautam

## Slide 4: Collect User Stories
User stories will be collected through research of reviews of various investing simulations as well as personal stories using my own experience.
All stories will then be documented in an appropriate domain in preparation for backlog development.
The organization as well as the frequent implementation of the user stories will always be a priority in development, for losing such documents defeats the purpose of creating a beyond-satisfactory product for people.

## Slide 5: Initial Product Backlog meeting
Each user story collected will be interpreted into (a) specific feature(s) for development.
Features will then be ordered by importance by either consulting the user or analyzing their feedback tone.
Everything will be organized into a clean, methodical, and ordered backlog optimized for efficiency in development.

## Slide 6: Sprint Planning Meeting
A sprint planning meeting will mostly be the inspection of the backlog and its division into specific tasks needed for completion.
Specific tasks will then be chosen for completion within the sprint.
Brainstorming of how these tasks will be completed as well as the refining of these ideas into a clear, methodical list will be done.
Going into each meeting, a plan will be built around the most efficient way possible, and fixing past mistakes in previous sprints will be prioritized.

## Slide 7: Sprint Retrospective
After a sprint has been completed, review of the execution of each component within a sprint will be completed and reflected upon.
Post-reflection, the brainstorming of ways to improve the quality of the next sprint will be performed and documented.
These ideas will then be refined and then prioritized when performing the next sprint.
Peer review of the documentation of the work process might also be implemented, just so that a third-party perspective can provide valuable feedback

## Slide 8: Groom Backlog
A constant updating of the backlog will be obtained by updating it every time user feedback is collected. This means that whenever a task is developed and in need of user review, the backlog will be updated post-review to prioritize the most substantial needs of the user.
Each update will look at past updates to make sure conflicting desires of different/same users are located so that a plan of action for such perplexing situations can be made.

## Slide 9: Next Sprint
The next sprint (The first sprint) will be the development of the database in which data for the Investing Game Bot will be stored
Users will be asked what type of data about their portfolio they would like to be shown in addition to the standard data that comes with an investing environment
The goal of this sprint is to create a database that tracks everything the user wants to be knowledgeable about within their investing simulation experience.

## Slide 10: Final Sprint
The Final Sprint will be the testing of the final product its overall flow with itself
Users will be asked how well the product works as well as desires for it if they have any.
The goal of this sprint is to successfully link all components of the Investing Game Bot and have it be completely user-friendly and ready for public launch.